MICRO HRMS

Product & Software Requirements Document

Phase 1: Detailed MVP Requirements
Future Phases: Product Roadmap Overview

| Item | Decision |
| --- | --- |
| Product type | Multi-tenant SaaS HRMS for small businesses |
| Target customer | Organizations with approximately 5–100 employees |
| Frontend | Angular + TypeScript |
| Backend | NestJS + TypeScript |
| Database | PostgreSQL |
| ORM | TypeORM |
| Cache / transient data | Redis |
| Document version | 1.1 — 04 October 2026 |
| Status | Approved Phase 1 baseline — architecture and technology stack locked |

# Document Contents

1. Product Vision & Goals

2. Scope, Personas & Principles

3. Phase 1 Functional Requirements

4. Detailed Module Requirements

5. Cross-Module Workflows

6. Data Model Overview

7. API & Backend Requirements

8. Frontend Requirements

9. Security, Audit & Data Isolation

10. Non-Functional Requirements

11. Notifications & Background Jobs

12. Reports & Exports

13. Subscription Readiness

14. Phase 1 Definition of Done

15. Future Roadmap

16. Suggested Delivery Plan

17. Assumptions, Risks & Open Decisions

# 1. Product Vision & Goals

Micro HRMS is a cloud-based, multi-tenant Human Resource Management System designed for small businesses that need a simple, affordable way to manage employees, attendance, leave, payroll records, documents and day-to-day HR operations without the complexity of an enterprise HR suite.

## 1.1 Phase 1 Goals

Allow a company to self-register, configure its organization and invite/manage employees.

Provide secure role-based access for Company Admin/HR, Manager and Employee users.

Centralize employee master data and HR documents.

Support daily attendance, attendance regularization, leave and holiday workflows.

Support basic salary structures, payroll processing and downloadable payslips.

Provide useful dashboards, operational reports, notifications and audit history.

Establish a clean multi-tenant architecture that can support future paid subscriptions and advanced modules.

## 1.2 Phase 1 Non-Goals

Full statutory payroll compliance engine for every Indian state or country.

Recruitment/ATS, performance management, project timesheets and advanced expense management.

Biometric hardware integration, GPS/geofenced attendance or native mobile applications.

AI assistant, AI document generation or AI analytics.

Complex enterprise workflow designer, SSO/SAML, SCIM or deep third-party integrations.

Accounting/ERP functionality.

# 2. Scope, Personas & Product Principles

## 2.1 Primary Personas

| Persona | Primary responsibilities in Phase 1 |
| --- | --- |
| Company Admin / HR | Company configuration, employees, attendance corrections, leave policies, payroll, documents, reports and user access. |
| Manager | View direct/team members, approve/reject leave and attendance regularization, view team availability. |
| Employee | View profile, check in/out, apply for leave, request attendance correction, view holidays, documents and payslips. |
| Platform Admin | Internal SaaS operator. Manage tenant status and support operations. Must not casually access tenant HR data. |

## 2.2 Product Principles

Tenant isolation first: every tenant-owned business record must be scoped to a company/tenant.

Simple before configurable: provide sensible defaults in MVP and add advanced configurability later.

Employee self-service: routine HR tasks should not require HR intervention.

Audit important changes: payroll, attendance, leave approvals, roles and employee status changes must be traceable.

Mobile-responsive web experience even though Phase 1 is not a native mobile app.

Soft-delete or archive business records where historical HR/payroll reporting requires retention.

# 3. Phase 1 Functional Scope

| Module | Phase 1 scope | Priority |
| --- | --- | --- |
| Authentication & Tenant Onboarding | Registration, login, password reset, company creation, initial admin | P0 |
| Organization Setup | Company profile, departments, designations, locations, work week, holidays | P0 |
| Users, Roles & Permissions | Admin/HR, Manager, Employee, Platform Admin; scoped authorization | P0 |
| Employee Management | Employee master, employment data, reporting manager, status, bank/emergency info | P0 |
| Attendance | Check-in/out, daily/monthly records, manual adjustment, regularization workflow | P0 |
| Leave | Leave types/policies, balances, requests, approval/rejection, team calendar | P0 |
| Holiday Calendar | Company/location holiday calendar | P0 |
| Payroll & Payslips | Salary structures, payroll run, earnings/deductions, review/lock, payslip | P0 |
| Documents | Employee documents, categories, access control, expiry metadata | P1 |
| Dashboard | Role-specific operational summaries and pending actions | P1 |
| Notifications | In-app + email-ready event notifications | P1 |
| Reports / Export | Employee, attendance, leave and payroll CSV/XLSX-friendly export endpoints | P1 |
| Audit Log | Track sensitive and approval-related actions | P0 |
| Subscription Readiness | Plan/tenant fields and usage counters; payment gateway deferred | P1 |

# 4. Detailed Module Requirements

## 4.1 Authentication & Tenant Onboarding

AUTH-001  A new customer must be able to register using name, work email, password and company name.

AUTH-002  Registration must create a tenant/company and the first Company Admin user atomically.

AUTH-003  Users must be able to sign in and sign out securely. Backend authorization must never rely only on frontend route guards.

AUTH-004  Support forgot-password and time-limited password-reset tokens.

AUTH-005  Support invitation-based employee activation. Invitation tokens must expire and be single-use.

AUTH-006  Disabled/terminated users must be prevented from signing in while historical employee records remain available.

AUTH-007  Authentication events should be rate-limited; repeated failures should be auditable.

AUTH-008  Use secure password hashing and short-lived access tokens with an appropriate refresh/session strategy.

### Key onboarding workflow

Register → Verify/activate account (if email verification is enabled) → Create company → Configure basic company settings → Create departments/designations → Add or import employees → Invite employees.

## 4.2 Organization & Master Data

ORG-001  Company Admin can maintain company name, logo, business contact details, timezone, default currency and date format.

ORG-002  Company Admin can create, update, archive and list departments.

ORG-003  Company Admin can create, update, archive and list designations/job titles.

ORG-004  Company Admin can create work locations and optionally assign employees to a location.

ORG-005  Company Admin can define working days, default start/end times and basic late/half-day thresholds.

ORG-006  Company Admin can define a company financial/payroll month configuration.

ORG-007  Archived master data cannot be assigned to new records but remains visible in history.

## 4.3 Roles & Permissions

| Capability | Admin/HR | Manager | Employee |
| --- | --- | --- | --- |
| Company settings | Full | No | No |
| Employees | Full | Team view | Self view |
| Attendance | All + adjust | Team view/approve | Self + request correction |
| Leave policies | Full | View | View own balances |
| Leave approvals | All/override | Direct/team reports | No |
| Payroll | Full | No by default | Own payslips |
| Documents | Manage | Limited team if granted | Own allowed documents |
| Reports | Full | Team reports | Own data only |

RBAC-001  Permissions must be enforced in NestJS guards/services and include tenant scope plus resource scope.

RBAC-002  Managers may only access employees in their permitted reporting scope unless explicitly granted a broader role.

RBAC-003  An employee can only access their own sensitive profile, payroll and document records.

RBAC-004  Role changes must be audited.

## 4.4 Employee Management

EMP-001  Admin/HR can create an employee with a unique employee code within the tenant.

EMP-002  Employee profile supports personal information: name, DOB, contact details, address and emergency contact.

EMP-003  Employment information supports joining date, employment type, department, designation, work location, reporting manager and probation metadata.

EMP-004  Payroll-related employee data supports bank account metadata and tax/statutory identifiers as configurable fields; sensitive values must be protected.

EMP-005  Employee lifecycle statuses include at minimum Invited, Active, On Notice and Inactive/Terminated.

EMP-006  Admin/HR can update employee reporting manager and organization assignments while retaining audit history for sensitive changes.

EMP-007  Employee can view their profile and edit only explicitly allowed self-service fields; HR-controlled fields require HR update.

EMP-008  Admin/HR can search/filter employees by name, employee code, department, designation, location, manager and status.

EMP-009  Support CSV employee import as P1 if schedule permits; import must validate rows and return row-level errors.

EMP-010  Termination/inactivation must not delete historical attendance, leave, payroll or documents.

## 4.5 Attendance

ATT-001  An active employee can check in once for a working day and check out after check-in.

ATT-002  System stores check-in/out timestamps, source metadata and calculated worked duration.

ATT-003  Attendance status supports Present, Absent, Half Day, Leave, Holiday, Weekly Off and Pending/Incomplete where appropriate.

ATT-004  Attendance calculations use the tenant timezone, not server timezone.

ATT-005  Employee can view daily records and monthly attendance calendar/list.

ATT-006  Employee can submit a regularization request for a missing/incorrect attendance record with requested values and reason.

ATT-007  Manager/Admin can approve or reject regularization requests; approved changes update attendance and preserve original/audit information.

ATT-008  Admin/HR can make authorized manual attendance adjustments with mandatory reason.

ATT-009  System must prevent conflicting duplicate attendance records for the same employee/date.

ATT-010  Phase 1 uses web check-in/out. Geolocation, biometric devices and complex shifts are deferred.

## 4.6 Leave Management

LEV-001  Admin/HR can create leave types such as Casual, Sick and Paid Leave with code, description and active status.

LEV-002  A leave policy can define annual entitlement, paid/unpaid flag, carry-forward setting and basic applicability.

LEV-003  System maintains per-employee leave balances with credited, used, pending/blocked and available quantities.

LEV-004  Employee can request full-day or half-day leave with type, date range and reason.

LEV-005  System calculates requested leave days excluding configured weekly offs and holidays unless policy says otherwise.

LEV-006  System validates sufficient balance for balance-controlled leave types.

LEV-007  Manager/Admin can approve or reject requests with optional comments. Pending leave must not permanently reduce balance until approval.

LEV-008  Employee can cancel a pending request. Cancellation of approved leave requires configured/admin handling and balance restoration.

LEV-009  Managers can view a team leave calendar without exposing unnecessary sensitive leave details.

LEV-010  All leave balance adjustments and approvals must be auditable.

## 4.7 Holiday Calendar

HOL-001  Admin/HR can create holidays with date, name, optional description and applicable location.

HOL-002  Employees can view upcoming and annual holiday calendars relevant to their location.

HOL-003  Holiday dates participate in attendance and leave-day calculations.

HOL-004  Duplicate applicable holidays on the same date should be prevented or explicitly handled.

## 4.8 Payroll & Payslips

Phase 1 payroll is a configurable payroll-record and calculation workflow, not a promise of complete statutory payroll compliance.

PAY-001  Admin/HR can define earning and deduction components, e.g., Basic, HRA, Special Allowance, Bonus, PF deduction or other deductions.

PAY-002  Admin/HR can assign an employee salary structure with effective-from date and component amounts.

PAY-003  Salary structure changes must be effective-dated so previous payroll remains reproducible.

PAY-004  Admin/HR can create one payroll run per tenant/pay period with Draft, Processing/Calculated, Reviewed and Locked statuses.

PAY-005  Payroll calculation generates employee-level payroll items from salary structure plus permitted manual adjustments.

PAY-006  Phase 1 may use attendance/approved unpaid leave for loss-of-pay adjustments if enabled by tenant configuration.

PAY-007  HR can review employee payroll details before locking the run.

PAY-008  Locked payroll cannot be silently recalculated or edited. Corrections require an explicit unlock permission or future adjustment workflow, with audit trail.

PAY-009  System generates a printable/downloadable payslip showing earnings, deductions, gross and net pay.

PAY-010  Employee can only access their own published/locked payslips.

PAY-011  Payroll totals must use fixed-precision decimal values; floating-point arithmetic must not be used for money.

PAY-012  Statutory PF/ESI/TDS/PT automation and Form 16 are future scope unless individually implemented and validated.

## 4.9 Documents

DOC-001  Admin/HR can define or use document categories such as Identity, Contract, Resume, Certificate and HR Letter.

DOC-002  Authorized users can upload employee documents with title/category, issue/expiry metadata and visibility.

DOC-003  Files should be stored in object storage in production; PostgreSQL stores metadata, not large file binaries.

DOC-004  Employee can access only documents explicitly visible to them or uploaded as their self-service documents.

DOC-005  Admin/HR can replace/archive document versions while preserving auditability where required.

DOC-006  Expiry date metadata must support future reminder jobs.

## 4.10 Dashboards

DSH-001  Admin dashboard shows total/active employees, today's present/absent/on-leave counts and pending approvals.

DSH-002  Admin dashboard shows upcoming holidays, birthdays/work anniversaries where data is available, and payroll status.

DSH-003  Manager dashboard shows direct/team attendance summary, team leave and pending approvals.

DSH-004  Employee dashboard shows today's attendance, leave balances, upcoming holidays, recent payslips and quick actions.

DSH-005  Dashboard metrics must respect role/resource scope and tenant boundaries.

## 4.11 Notifications

NOT-001  Create in-app notifications for important workflow events.

NOT-002  Phase 1 events include invitation, leave submitted/approved/rejected, attendance regularization submitted/approved/rejected and payslip published.

NOT-003  Email delivery should be abstracted behind a notification service/provider interface so provider changes do not affect domain logic.

NOT-004  Users can mark in-app notifications read/unread.

NOT-005  Notification failures must not roll back the core business transaction; failed jobs should be retryable.

## 4.12 Audit Log

AUD-001  Audit events record tenant, actor, action, entity type/id, timestamp and relevant before/after metadata where safe.

AUD-002  Audit at minimum: role changes, employee status changes, attendance manual edits, approval decisions, leave balance adjustments, salary changes and payroll lock/unlock.

AUD-003  Audit logs are append-oriented and cannot be edited by normal tenant users.

AUD-004  Sensitive secrets/passwords/tokens and unnecessary sensitive document contents must never be written to audit logs.

# 5. Cross-Module Workflows

| Workflow | Happy path |
| --- | --- |
| New company | Register → Tenant/Admin created → Company setup → Masters → Employees → Invitations |
| Employee onboarding | Create employee → Assign org/manager → Salary structure (optional) → Upload docs → Invite → Active |
| Daily attendance | Employee check-in → Work → Check-out → Duration/status calculated → Dashboard/report |
| Attendance correction | Employee request → Manager/Admin review → Approve → Record corrected + audit + notification |
| Leave | Employee request → Validate calendar/balance → Manager/Admin decision → Balance update → attendance/calendar impact → notification |
| Payroll | Create pay period → Load eligible employees/salary → Calculate → Adjust/review → Lock → Publish payslips |
| Employee exit | Set notice/inactive metadata → disable login at effective point → preserve historical records |

# 6. Data Model Overview

The following is a logical starting model, not a final migration specification. Most tenant-owned tables should include tenant_id/company_id, created_at and updated_at; selected tables should also include created_by/updated_by and archived/deleted metadata.

| Entity | Purpose / key fields |
| --- | --- |
| Tenant/Company | id, name, slug/code, timezone, currency, status, plan metadata |
| User | id, tenant_id, email, password_hash/session metadata, status |
| Role / UserRole | role definitions and user-role assignments |
| Department / Designation / Location | organization master data |
| Employee | user link, employee_code, personal/employment fields, manager_id, lifecycle status |
| WorkSchedule | working days, default times, late/half-day settings |
| Holiday | date, name, location/applicability |
| Attendance | employee_id, work_date, check_in, check_out, duration, status, source |
| AttendanceRegularization | attendance/date, requested values, reason, status, reviewer |
| LeaveType / LeavePolicy | leave definitions and policy rules |
| LeaveBalance | employee, leave type, period, credited/used/adjusted values |
| LeaveRequest | employee, type, dates, units, status, reviewer/comments |
| SalaryComponent | earning/deduction definition |
| EmployeeSalaryStructure | employee, effective dates, component values |
| PayrollRun | period, status, totals, locked metadata |
| PayrollEmployee / PayrollLine | employee payroll totals and component lines |
| Payslip | payroll employee reference, publication/file metadata |
| Document / DocumentCategory | employee/company document metadata and object-storage key |
| Notification | recipient, type, payload/reference, read timestamp |
| AuditLog | actor, action, entity, metadata, timestamp |
| SubscriptionPlan / TenantSubscription | readiness for future billing/limits |

## 6.1 Data Rules

Use UUIDs or another non-sequential externally safe identifier strategy consistently.

Use PostgreSQL NUMERIC/DECIMAL for money and payroll values.

Store timestamps in UTC and convert/display using tenant/user timezone; store work_date separately where business-day semantics matter.

Add tenant_id to all tenant-owned tables and include it in important unique constraints, e.g., (tenant_id, employee_code).

Use database constraints/indexes for invariants that must survive application bugs.

Avoid hard deletion of payroll, attendance, leave approvals and audit records.

Use TypeORM migrations; never rely on synchronize=true in production.

## 6.2 Approved Phase 1 Technical Architecture

The following technology and architecture choices are approved requirements for Phase 1. Changes require an explicit architecture decision rather than ad-hoc implementation changes.

Frontend: Angular + TypeScript.

Backend: NestJS + TypeScript.

Architecture: Modular monolith — one backend deployable, separated into business modules with explicit ownership boundaries.

Primary database: PostgreSQL.

ORM: TypeORM with version-controlled migrations; synchronize=true is prohibited in production.

Cache/transient infrastructure: Redis.

File storage: S3-compatible object storage. PostgreSQL stores file metadata and object keys, not large binaries.

Background processing: BullMQ backed by Redis for email, document generation, reports/exports and other asynchronous jobs.

Database strategy: One shared multi-tenant PostgreSQL database for Phase 1.

Tenant strategy: Shared schema/tables with tenant_id on tenant-owned records and tenant-aware unique constraints/indexes.

Deployment: Stateless NestJS containers that can be horizontally scaled behind a load balancer.

API: REST, versioned under /api/v1 initially; OpenAPI/Swagger documentation is required.

## 6.3 Modular Monolith Boundary Rules

Each major business capability (Employee, Attendance, Leave, Payroll, Documents, etc.) owns its domain logic and persistence access inside its NestJS module.

Controllers must not contain core business rules; controllers delegate to application/domain services.

A module must not freely import and query another module’s repositories. Cross-module access should occur through exported services/contracts or deliberately designed read models.

Payroll may consume approved employee, attendance and leave information through module interfaces, but must not become coupled to internal repository implementation details of those modules.

Database foreign keys may be used where appropriate in the monolith, but module boundaries must still be respected in application code.

Cross-module events may be introduced for side effects such as notifications and audit logging. Business-critical synchronous invariants should remain transactional where appropriate.

No Kafka, RabbitMQ, service discovery, API gateway or distributed transaction mechanism is required for Phase 1.

Microservices are a future optimization only when independent scaling, deployment, team ownership or workload isolation provides measurable value.

## 6.4 Multi-Tenant Database Requirements

All tenant-owned transactional and master tables must include tenant_id unless the record is globally owned by the platform.

All business queries must be tenant-scoped by authenticated context. A request-supplied tenant_id alone must never authorize access.

Important uniqueness rules must include tenant scope, for example UNIQUE(tenant_id, employee_code).

Indexes should generally begin with tenant_id when queries are tenant-scoped and the access pattern benefits from it.

Background jobs must carry a trusted tenant context and re-authorize/re-scope database access when executed.

Cache keys and BullMQ job metadata must be namespaced/scoped to prevent cross-tenant collisions or leakage.

Phase 1 will not use one database per tenant. The architecture should nevertheless avoid assumptions that would make future tenant isolation strategies impossible.

# 7. API & Backend Requirements

## 7.1 NestJS Structure

Recommended modular monolith for Phase 1. Keep domain modules separated so selected capabilities can later be extracted if scale requires it.

| NestJS module | Responsibility |
| --- | --- |
| AuthModule | Login, password reset, invitations, sessions/tokens |
| TenantModule | Company/tenant context and tenant configuration |
| UsersModule / RbacModule | Users, roles, permissions and guards |
| EmployeesModule | Employee master and lifecycle |
| OrganizationModule | Departments, designations, locations, schedules |
| AttendanceModule | Attendance and regularization |
| LeaveModule | Leave types, policies, balances and requests |
| HolidayModule | Holiday calendar |
| PayrollModule | Salary structures, payroll runs, payslips |
| DocumentsModule | Document metadata/access |
| NotificationsModule | In-app/email orchestration |
| ReportsModule | Aggregated reports and export jobs |
| AuditModule | Audit event persistence/query |
| PlatformModule | Internal SaaS operations with strict separation |

## 7.2 API Conventions

Version APIs, e.g., /api/v1/....

Use DTO validation with class-validator/class-transformer (or equivalent NestJS validation approach).

Return consistent success/error response shapes and machine-readable error codes.

Support pagination, sorting and filtering on list endpoints.

Never accept tenant_id from an untrusted request as the sole authorization scope; derive tenant context from authenticated identity/session.

Use transactions for multi-record operations such as tenant registration, leave approval balance updates and payroll locking.

Use idempotency or uniqueness protection for operations vulnerable to duplicate submission.

Generate OpenAPI/Swagger documentation from the NestJS application.

Centralize exception handling and structured logging with correlation/request IDs.

## 7.3 Redis Usage

Cache relatively stable tenant configuration/master lookups where beneficial.

Store short-lived rate-limit counters and selected transient/session data if the chosen auth design requires it.

Use Redis-backed queues for email, document generation, exports and scheduled jobs when background processing is introduced.

Redis must not become the system of record for attendance, leave, payroll or employee data.

Use namespaced keys including environment and tenant where applicable; define TTLs explicitly.

## 7.4 BullMQ Background Processing

BullMQ with Redis is the approved Phase 1 background-job mechanism.

Initial queues should cover notifications/email, document generation and reports/exports; additional queues are added only for clear workload needs.

Jobs must be idempotent where retries can occur and must define retry/backoff behavior for transient failures.

Jobs must not contain plaintext secrets or unnecessary sensitive employee data in payloads; use record identifiers and trusted tenant context.

Failed jobs must be observable and recoverable through controlled retry/reprocessing.

Payroll calculation may remain synchronous for small MVP workloads; heavy payroll/document generation can move to BullMQ without changing the public API contract.

# 8. Angular Frontend Requirements

## 8.1 Application Areas

| Area | Representative screens |
| --- | --- |
| Authentication | Login, forgot/reset password, invitation acceptance |
| Setup | Company profile, departments, designations, locations, work schedule, holidays |
| Employees | Employee list, create/edit, profile tabs, org assignment, documents, salary |
| Attendance | Today check-in/out, personal calendar, admin monthly view, regularization |
| Leave | Balances, request form, history, approvals, team calendar, policy setup |
| Payroll | Components, salary structure, payroll runs, review screen, payslip view/download |
| Dashboard | Admin/HR, Manager and Employee variants |
| Reports | Filters, summary tables and exports |
| Administration | Roles/access, notification center, audit viewer where permitted |

## 8.2 Frontend Engineering Requirements

Use Angular with TypeScript strict mode where practical.

Use route guards for UX but treat backend authorization as authoritative.

Create reusable data-table, filter, pagination, confirmation, empty-state, status-badge and form components.

Use reactive forms for business forms with client-side validation aligned to backend DTO rules.

Implement responsive layouts for common laptop and mobile browser widths.

Use a centralized API service/interceptor strategy for authentication, error handling and request correlation.

Do not store sensitive payroll/document data unnecessarily in browser persistence.

Provide clear loading, success, empty and error states for every asynchronous workflow.

## 8.3 Deployment & Runtime Topology

Phase 1 runtime topology: Angular web client → load balancer/reverse proxy → one or more stateless NestJS containers → PostgreSQL + Redis + S3-compatible object storage. BullMQ workers may initially run from the same codebase but should be independently runnable processes/containers so background workloads can scale separately.

NestJS instances must not depend on local process memory or local filesystem for durable application state.

Uploaded/generated files must use object storage; temporary local files must be disposable.

Application and worker containers should share versioned code/contracts but can be scaled independently.

Health/readiness endpoints are required for container orchestration and deployment checks.

Graceful shutdown must stop accepting new work and safely close database/Redis connections and workers.

Environment-specific configuration must be injected at runtime and validated during application startup.

# 9. Security, Privacy, Audit & Tenant Isolation

SEC-001  Every protected request must resolve authenticated user, tenant and permissions before business data access.

SEC-002  Repository/service queries for tenant-owned data must be tenant-scoped by default.

SEC-003  Passwords must use an industry-standard adaptive password hashing algorithm.

SEC-004  Refresh/session credentials must be revocable; password reset/invitation tokens must be short-lived and one-time.

SEC-005  Use HTTPS in production and secure cookie/token practices appropriate to the chosen authentication architecture.

SEC-006  Validate file type, size and access for uploads; object storage files should not be permanently public.

SEC-007  Protect against common web risks: injection, XSS, CSRF where applicable, broken access control, mass assignment and brute force.

SEC-008  Encrypt sensitive data at rest using infrastructure/database capabilities and consider field-level protection for highly sensitive identifiers.

SEC-009  Production secrets must come from a secrets manager/environment configuration, never source control.

SEC-010  Database backups and restore procedures must be defined before production launch.

SEC-011  Platform support access to tenant data must be restricted, explicit and auditable.

SEC-012  Define privacy/retention behavior for terminated employees and deleted tenants before commercial launch.

# 10. Non-Functional Requirements

| Category | Phase 1 target / requirement |
| --- | --- |
| Availability | Design for normal SaaS availability; deployment architecture should avoid a single unrecoverable data point. |
| Performance | Typical CRUD/list API requests should target sub-second server response under normal MVP load; expensive reports may be asynchronous. |
| Scalability | Stateless NestJS application instances; PostgreSQL remains system of record; Redis/object storage externalized. |
| Data volume | Architecture should comfortably support many tenants with 5–100 employees; indexes must cover tenant + common filters. |
| Reliability | Critical state changes use transactions and database constraints. Background jobs are retryable. |
| Observability | Structured logs, request IDs, error monitoring, health/readiness endpoints and basic metrics. |
| Accessibility | Use semantic controls, labels, keyboard-accessible interactions and reasonable contrast. |
| Browser support | Current major Chrome/Edge/Firefox/Safari versions; define exact policy before launch. |
| Maintainability | Modular NestJS, typed DTOs/entities, migrations, linting, formatting, automated tests and documented APIs. |
| Localization readiness | Keep date/time/currency formatting configurable; full multilingual UI is future scope. |

## 10.1 Testing Expectations

Unit tests for payroll calculations, leave-day calculations, attendance status rules and authorization helpers.

Integration tests for repositories/services with PostgreSQL-compatible test setup.

API/e2e tests for authentication, tenant isolation, approvals and critical employee/payroll workflows.

Frontend component/service tests for high-risk forms and workflow logic.

Security-focused tests must prove that a user from Tenant A cannot read or mutate Tenant B resources.

Smoke tests for production deployment and database migrations.

# 11. Notifications, Scheduled Work & Background Jobs

| Job/Event | Phase 1 behavior |
| --- | --- |
| Invitation email | Queued/retryable; invitation remains valid independently of transient email failure. |
| Leave/attendance decisions | Create in-app notification; email where configured. |
| Payslip publication | Notify employee after successful publication. |
| Document expiry | Data model ready; reminder scheduling may be P1/stretch or Phase 1.5. |
| Attendance day processing | Optional scheduled job to mark unresolved working days according to business rules. |
| Exports | Small exports synchronous; large exports should be queue-ready. |
| Cleanup | Expire reset/invitation/session artifacts according to retention policy. |

# 12. Reports & Exports

RPT-001  Employee report: employee code, name, department, designation, location, manager, joining date and status.

RPT-002  Attendance report: employee/date/status/check-in/check-out/worked duration with date and organization filters.

RPT-003  Leave report: requests, type, dates/units, status and reviewer; separate balance report.

RPT-004  Payroll summary: employee gross, deductions and net for a payroll run; detailed component export for authorized HR users.

RPT-005  Reports must enforce the same tenant and role scope as transactional screens.

RPT-006  Exports should support CSV in MVP; XLSX/PDF can be added where valuable.

# 13. Subscription & Monetization Readiness

Phase 1 does not require a payment gateway, but the data model and application boundaries should avoid blocking monetization.

Tenant has plan_code/status, trial dates and configurable employee/user limits.

Track active employee count for future plan enforcement.

Feature flags/entitlements can be introduced without scattering plan checks across domain code.

Future billing should support monthly/annual plans and invoices; payment provider integration is deferred.

Platform Admin can suspend a tenant without deleting data, subject to commercial/privacy policy.

# 14. Phase 1 Definition of Done

Phase 1 is ready for controlled customer onboarding when all P0 requirements and agreed P1 items meet the following:

A company can register, configure core masters and create/invite employees without developer intervention.

Admin, Manager and Employee roles cannot cross their authorized resource boundaries.

Employees can complete attendance and leave self-service workflows end to end.

HR can configure basic salary structures, run/review/lock payroll and employees can access payslips.

Tenant A cannot access Tenant B data through UI or direct API manipulation.

Critical workflows have automated tests and audit events.

Database migrations, backup/restore approach, environment configuration and deployment runbook are documented.

Core dashboards/reports provide usable operational data.

Application has production logging/error monitoring and health checks.

No known critical/high security defect remains open.

# 15. Future Product Roadmap

## 15.1 Phase 1.5 — Operational HR Expansion

Employee onboarding/offboarding checklists and tasks.

Asset management: laptop, monitor, phone, ID card and return tracking.

Expense/reimbursement claims and approval workflow.

HR letter templates: offer, appointment, increment, promotion, relieving and experience letters.

Configurable approval chains beyond the simple manager/admin flow.

Advanced reports, scheduled reports and richer XLSX/PDF exports.

Document expiry reminders and more notification preferences.

Employee bulk import improvements and bulk updates.

## 15.2 Phase 2 — Talent & Workforce Management

Recruitment/ATS: job openings, candidates, stages, interviews, offers and conversion to employee.

Performance management: goals/KPIs, review cycles, manager feedback and ratings.

Timesheets/project time tracking and approvals.

Advanced leave policies: accrual, carry-forward caps, encashment, probation rules and policy groups.

Advanced attendance: shifts, rosters, overtime, geofencing, mobile attendance and biometric integrations.

Advanced payroll: arrears, bonuses, loans, reimbursements and validated statutory/compliance capabilities.

Employee directory and organization chart.

## 15.3 Phase 3 — Platform, Integrations & AI

Native mobile apps or PWA enhancements.

SSO/SAML/OIDC enterprise authentication and SCIM provisioning.

Accounting integrations and bank/payment integrations where appropriate.

Public APIs, webhooks and integration marketplace.

Slack/Teams/email workflow integrations.

AI HR assistant for policy Q&A using tenant-approved knowledge sources.

AI-assisted HR letters, job descriptions and employee communications with human approval.

AI analytics for HR trends with privacy controls and explainable source data.

Multi-country localization, currencies and validated compliance packs.

Custom fields, custom forms, custom workflows and deeper tenant branding.

# 16. Suggested Phase 1 Delivery Plan

| Milestone | Scope | Indicative sequence |
| --- | --- | --- |
| M0 Foundation | Repositories, environments, NestJS/Angular baseline, PostgreSQL/TypeORM migrations, Redis, CI, logging | 1 |
| M1 Identity & Tenant | Auth, tenant onboarding, RBAC, company setup | 2 |
| M2 Employee Core | Organization masters, employee management, invitations | 3 |
| M3 Time Off | Holidays, attendance, regularization, leave policies/balances/approvals | 4 |
| M4 Payroll & Documents | Salary components/structures, payroll run, payslips, document metadata/storage | 5 |
| M5 Experience | Dashboards, notifications, reports/exports, audit viewer | 6 |
| M6 Hardening | Tenant-isolation tests, security review, performance/indexing, backup/restore, deployment and UAT | 7 |

Recommendation: implement vertical slices with API + UI + tests rather than completing the entire backend before beginning Angular screens.

# 17. Assumptions, Risks & Open Decisions

## 17.1 Assumptions

Initial customers are small businesses with relatively simple organization structures.

One employee belongs to one tenant/company in Phase 1.

A simple reporting-manager hierarchy is sufficient for Phase 1.

Web application is the primary client.

English is the initial UI language.

Basic payroll is acceptable for MVP; legal/statutory compliance features will only be advertised after validation.

## 17.2 Key Risks

| Risk | Mitigation |
| --- | --- |
| Payroll complexity expands MVP | Keep Phase 1 payroll deliberately basic; separate statutory roadmap. |
| Tenant data leakage | Tenant-scoped repositories/services, authorization tests, audit and security review. |
| Attendance/leave rules become highly configurable | Start with defaults and explicit Phase 1 rule set; defer rule builder. |
| Too many HR modules delay launch | Use P0/P1 priorities and Phase 1.5/2 backlog. |
| Sensitive employee data handling | Least privilege, encryption, secure file access, logging discipline and retention policy. |
| Reports become expensive | Index common filters; move heavy exports to background jobs as volume grows. |

## 17.3 Decisions to Finalize Before Implementation

Authentication approach: secure cookie/session vs access/refresh token design for Angular.

Production object storage provider and file-size/type limits.

Email provider and sender-domain setup.

Exact attendance thresholds and whether multiple check-in/out sessions are needed in MVP.

Leave year definition (calendar/financial/custom) and initial carry-forward behavior.

Payroll proration and loss-of-pay formula for MVP.

Whether employee import is mandatory for initial launch or P1/stretch.

Deployment/cloud provider, environments and backup retention.

Commercial plan structure and free-trial limits.

Privacy policy, tenant deletion/export process and support-access procedure.

## 17.4 Approved Architecture Decision Summary

ADR-001: Phase 1 uses a modular monolith, not microservices.

ADR-002: Phase 1 uses one shared PostgreSQL database with tenant_id based isolation.

ADR-003: NestJS application containers are stateless and horizontally scalable.

ADR-004: Redis is used for cache/transient infrastructure and BullMQ queues; it is not the system of record.

ADR-005: Files use S3-compatible object storage.

ADR-006: REST is the initial application API style.

ADR-007: Module boundaries are designed so selected modules may be extracted into microservices later.

ADR-008: If a module is later extracted as a true microservice, it should own its persistence/data boundary rather than sharing unrestricted table access with other services.

# Appendix A — Suggested API Resource Map

| Resource | Representative endpoints |
| --- | --- |
| Auth | POST /auth/register, /auth/login, /auth/forgot-password, /auth/reset-password, /auth/invitations/accept |
| Company | GET/PATCH /company, CRUD /departments, /designations, /locations, /holidays |
| Employees | GET/POST /employees, GET/PATCH /employees/:id, POST /employees/:id/invite |
| Attendance | POST /attendance/check-in, /check-out, GET /attendance/me, GET /attendance, CRUD workflow /attendance/regularizations |
| Leave | CRUD /leave/types, GET /leave/balances, POST /leave/requests, PATCH /leave/requests/:id/approve¦reject |
| Payroll | CRUD /payroll/components, salary structures, payroll runs, calculate/review/lock/publish, payslips |
| Documents | POST/GET /employees/:id/documents, download/archive operations |
| Notifications | GET /notifications, PATCH read status |
| Reports | GET /reports/employees, /attendance, /leave, /payroll |
| Audit | GET /audit-logs for authorized admin/platform use |

# Appendix B — Engineering Conventions

Use ESLint + Prettier consistently across backend and frontend.

Use conventional environment configuration with schema validation at startup.

Separate TypeORM entities from public API DTOs; never return entities blindly.

Prefer explicit service methods and domain rules over controllers containing business logic.

Use database migrations in CI/CD and test migrations before production.

Document architectural decisions (ADRs) for tenancy, authentication, file storage and payroll calculation.

Use seed data only for development/test environments; never ship default production credentials.